Project Planning & Management

Project Proposal

- Overview: This project involves simulating real-time vehicle traffic data (speed, count, location) to build a cloud-native analytics system.

- Objectives: The primary goal is to introduce streaming data processing, real-time alerting for traffic anomalies (accidents or congestion), and live visualization.

- Scope: The system covers the end-to-end pipeline from Python-based data simulation to Azure Event Hubs ingestion, Stream Analytics processing, and Power BI dashboarding.

Project Plan (Gantt Chart & Milestones)

- Milestone 1 (Days 1-5): Data Simulation and Ingestion – Focus on creating the Python generator and setting up Azure Event Hubs.

- Milestone 2 (Days 6-10): Real-Time Processing – Focus on writing Stream Analytics queries to detect congestion and speeding.

- Milestone 3 (Days 11-15): Dashboard and Alerting – Focus on Power BI integration and threshold-based notification systems.

- Deliverables: Key outputs include the Python simulation script, real-time query configurations, a live dashboard, and a final system architecture report.

- Resource Allocation: Each member is allocated 10-15 hours per week; Azure credits are monitored to stay within the student subscription limits.

Task Assignment & Roles (5 Members)

| Member | Role | Primary Responsibilities |
| --- | --- | --- |
| Maritsia | Cloud Architect | Azure Event Hub setup and Stream Analytics query configuration. |
| Marwan | Data Engineer | Developing the Python simulation script for vehicle data. |
| Akmal | BI Developer | Designing the live Power BI dashboard and real-time alerts. |
| Kenzy | Database Admin | Managing Azure SQL or Data Lake storage for processed insights. |
| Jollie | QA & Doc Lead | System testing, anomaly detection validation, and final report compilation. |

Risk Assessment & Mitigation Plan

- Risk: High Azure consumption costs. Solution: Setting up auto-pause for resources and using spending alerts.

- Risk: Data stream latency or connection failure. Solution: Implementing error handling in the Python script and monitoring Event Hub metrics.

- Risk: Team member unavailability. Solution: Cross-training members on basic Python and SQL tasks to ensure continuity.

KPIs (Key Performance Indicators)

- Response Time (Latency): Time from vehicle data generation to dashboard update should be under 5 seconds.

- System Uptime: The Azure pipeline should maintain 99% availability during testing phases.

- Detection Accuracy: The system must successfully alert on at least 95% of simulated traffic threshold breaches.

Literature Review

Feedback & Evaluation:

- This section is reserved for the instructor’s assessment regarding the adherence to project instructions and technical depth.

- The team will use weekly check-ins with the instructor to align work responsibilities and clarify any career track restrictions.

Suggested Improvements

- Integration of ML: Future versions could use Azure Machine Learning to predict traffic congestion before it occurs based on historical trends.

- Expanded Data Sources: Incorporating weather data or road maintenance schedules to provide deeper context for traffic anomalies.

- Mobile Alerts: Enhancing the alert system to send push notifications to mobile devices for on-the-go traffic monitoring.

Requirements Gathering

- Stakeholder Analysis: Identifying those who will interact with or benefit from the system is crucial for defining project scope.

- Traffic Management Center (TMC): Needs real-time visibility into vehicle counts and speeds to manage city-wide congestion.

- Emergency Services (First Responders): Require immediate, automated alerts when high-speed anomalies or accidents are detected to reduce response times.

- City Planning Department: Needs access to historical traffic data stored in the Data Lake to make long-term infrastructure and road design decisions.

- System Administrators (Project Team): Responsible for maintaining the Azure environment, ensuring the Python data generator is running, and monitoring pipeline health.

User Stories & Use Cases

These scenarios illustrate how different users will utilize the system's capabilities.

- Monitoring Congestion: As a traffic controller, I want to view a live dashboard of vehicle counts so that I can identify and address traffic jams as they happen.

- Anomaly Detection: As a safety officer, I want the system to flag vehicles exceeding specific speed thresholds so that I can dispatch units to high-risk areas.

- Data Archiving: As a data analyst, I want processed traffic insights to be automatically stored in Azure SQL so that I can perform weekly performance reviews.

Functional Requirements

- These are the specific features and tasks the system must perform to meet project milestones.

- Data Generation: The system must use a Python script to simulate realistic vehicle data, including vehicle ID, speed, timestamp, and location.

- Cloud Ingestion: The pipeline must stream generated data directly into Azure Event Hubs or Blob Storage for real-time processing.

- Real-Time Processing: The system must utilize Azure Stream Analytics queries to identify congestion, high-speed vehicles, and potential accidents in the live stream.

- Data Storage: All processed traffic insights and detected anomalies must be stored in an Azure SQL Database or a Data Lake.

- Live Visualization: The system must provide a real-time dashboard (via Power BI or Streamlit) that updates automatically as new data is processed.

- Automated Alerting: The system must trigger notifications or log entries when traffic metrics exceed pre-defined safety thresholds.

Non-functional Requirements

- These criteria define the quality and operational standards of the analytics system.

- Performance (Latency): The end-to-end delay from data generation in Python to the dashboard visualization should be under 5 seconds to ensure "real-time" effectiveness.

- Security: Access to the Azure resource group, Event Hubs, and the final Power BI reports must be restricted to authorized team members using role-based access control.

- Reliability: The Python simulation script must include error handling to ensure a continuous stream of data without crashing during the evaluation period.

- Usability: The final dashboard must be intuitive, using heatmaps or clear charts so that non-technical traffic monitors can easily interpret the data.